MON-1530-6 Sprint Planning Notes

Team: 6

Sprint: 1

Date: 31/08/2020

Attended:

Scrum Master: Ashraf Miari

Product Owner: Amir Homayoon Ashrafzadeh

Development team: Anson Guang Ping Go, Siddhartha Raju Chandra Vani, Hui Alvin Markus, Ashraf Miari

## 1. Things That Went Well

We were able to better work together very well and out ability to communicate has increased substantially since the previous sprint.

The groups understanding of spring boot has increased a great amount and we now all know the ins and outs of the framework and are able to work effectively and efficiently within it. We are able to complete our tasks much faster than usual and have learned a lot.

## 2. Things That Could Have Gone Better

The team was unable to finish all tasks on time and fell well behind the projected task completion dates necessary. We were still learning the framework and thus were unable to full implement everything in the sprint on time. The team was burned out by the end as we had to work over time.

A small hiccup in communication caused a lot of confusion within the team but it was smoothed over quickly. Not having that trouble communicating is something we need to improve on and could have gone better.

## 3. Things That Surprised Us

What surprised us was how quickly we were learning the programs and the required skills. We were able to pick things up very quickly and learn fast. This was a big surprise to all team members.

## 4. Lessons Learned

We learned that we need to pace ourselves out in a more proper fashion in order to complete all our tasks for the sprint on time. We also learned that communication is the number one factor and we still have room to improve in order to be fully in sync with each other.

## 5. Final Thoughts

***Things to Keep***

Keep learning at a similar pace and keep increasing our effectiveness at communicating with each other.

***Things to Change***

Organise better in order to avoid confusion and be able to finish all sprint tasks on time