MON-1530-6 Sprint Planning Notes

Team: 6

Sprint: 2

Date: 21/09/2020

Attended:

Scrum Master: Ashraf Miari

Product Owner: Amir Homayoon Ashrafzadeh

Development team: Anson Guang Ping Go, Siddhartha Raju Chandra Vani, Hui Alvin Markus, Ashraf Miari

## 1. Things That Went Well

We were able to learn a lot faster about AWS and CircleCI as well as how to deploy and run our project.

We began to work more together and are able to communicate more effectively than previous sprints.

We were able to get organised much quicker and able to complete the work assigned without much delay

Our coding ability is has improved and we are able to work within our toolset in a much better and much more organised fashion.

## 2. Things That Could Have Gone Better

We ran into issues with deploying out project onto AWS and CircleCI as the project would not compile with the version of java we had installed. We had some issues with creating unit tests and presenting them on time as well as a few issues with getting the backend to communicate effectively with the front end because the admin was not able to create an employee effectively.

## 3. Things That Surprised Us

What surprised us is how difficult it was to deploy to AWS even with the labs and tutorials provided. Another thing that surprised us is our effective communication and our ability to work together without as much trouble as the previous sprints.

## 4. Lessons Learned

We learned how to make sure we get no errors when creating database entries with sql and how to make sure both our systems are working together effectively. We also learned to make sure to create our unit tests properly and ensure that they were working.

## 5. Final Thoughts

***Things to Keep***

Keep communicating well and keep working together efficiently and effectively.

***Things to Change***

Work on getting things done on time and not falling behind. Start working on testing and ensuring everything works properly when implemented